# 🚀 NexusChat - Realtime Distributed Chat System: Daily Roadmap
## 📅 8-Week Master Plan (Adaptable)

# 🟢 Week 1–2: Foundation & Core Chat
### Goal: Basic 1:1 messaging with WebSockets
### Day 1–2: Project Setup & Basic Architecture
- Initialize project with monorepo structure (frontend + backend)
- Set up Node.js/Express backend with Socket.IO
- Create React/TypeScript frontend with Tailwind CSS
- Basic UI: Login, Chat list, Chat window
- Killer Feature Addition: Dark/Light mode with system detection
### Day 3–4: Authentication & User Management
- JWT-based authentication flow
- User registration/login (email/password + Google OAuth)
- User profile management
- Killer Feature: Profile verification badges (blue checkmark system)
### Day 5–7: Real-time Messaging Core
- WebSocket connection management
- Send/receive messages in 1:1 chat
- Message persistence with PostgreSQL
- Basic message schema with timestamps
- Killer Feature: Message status timeline (sent → delivered → read with timestamps)
### Day 8–10: Chat UI & Experience
- Infinite scroll for message history
- Message timestamps formatting
- Emoji picker integration
- Killer Feature: Smart reply suggestions (ML-based quick responses)
### Day 11–14: Testing & Polish
- Unit tests for critical functions
- End-to-end testing with Cypress
- Deploy to Vercel/Netlify (frontend) + Railway/Render (backend)
- Basic monitoring with console logs

# 🟡 Week 3–4: Advanced Real-time Features
### Goal: Production-ready chat experience
### Day 15–16: Group Chats
- Create/join group chats
- Group admin controls
- Add/remove members
- Killer Feature: Group roles (Admin, Moderator, Member with permissions)
### Day 17–18: Presence System
- Online/offline status
- Last seen tracking
- Typing indicators
- Killer Feature: "Active Now" with activity status (Typing, Online, Idle, Offline)
### Day 19–20: Message Enhancements
- Read receipts (double checkmarks)
- Message reactions (emojis)
- Edit/delete messages
- Killer Feature: Message threading (reply to specific messages)
### Day 21–22: File Sharing & Media
- Image/file upload with preview
- Drag-and-drop support
- Media gallery per chat
- Killer Feature: Smart media compression (auto-resize images, optimize files)
### Day 23–25: Search & Organization
- Full-text message search
- Search within conversations
- Star important messages
- Killer Feature: AI-powered search ("Find that pizza place John mentioned last week")
### Day 26–28: Notifications
- Browser push notifications
- Email notifications for mentions
- Notification preferences
- Killer Feature: Smart notification grouping (bundle similar notifications)

# 🔵 Week 5–6: Scalability & Distribution
### Goal: Handle 10,000+ concurrent connections
### Day 29–30: Multi-Server Setup
- Run multiple Socket.IO server instances
- Configure Redis adapter for Socket.IO
- Killer Feature: Zero-downtime server switching (seamless reconnection)
### Day 31–32: Load Balancer Configuration
- Set up Nginx with WebSocket support
- Load balancing configuration
- SSL termination
- Killer Feature: Geographic load balancing (route users to nearest server)
### Day 33–34: Message Queue System
- Implement RabbitMQ/Kafka for async processing
- Offline message queue
- Killer Feature: Priority messaging (important messages delivered first)
### Day 35–36: Database Sharding Design
- Shard messages by user ID
- Implement database connection pooling
- Killer Feature: Automatic shard rebalancing (when shards get too large)
### Day 37–39: Caching Strategy
- Redis caching for frequent data
- Cache invalidation strategy
- Killer Feature: Predictive caching (pre-cache likely needed data)
### Day 40–42: Session Management
- Distributed session store
- Multi-device session handling
- Killer Feature: Device management dashboard (see/remove active sessions)

# 🟣 Week 7: Advanced Killer Features
### Goal: Stand out from typical chat apps
### Day 43–44: End-to-End Encryption (Optional but Impressive)
- Implement Signal protocol basics
- Encrypt/decrypt messages client-side
- Key exchange management
- Killer Feature: Self-destructing messages (disappear after reading)
### Day 45–46: Collaborative Features
- Shared whiteboard in chat
- Collaborative document editing
- Killer Feature: Code snippet sharing with syntax highlighting & execution
### Day 47–48: Bots & Automation
- Bot API framework
- Create chatbot for common tasks
- Killer Feature: NexusBot (AI assistant that can summarize conversations, set reminders, answer questions)
### Day 49–50: Voice/Video Integration
- WebRTC for peer-to-peer calls
- Screen sharing
- Killer Feature: "Drop-in" audio rooms (like Clubhouse/Twitter Spaces)

# 🔴 Week 8: Production & Monitoring
### Goal: Production-ready with observability
### Day 51–52: Monitoring Dashboard
- Real-time metrics display
- Server health monitoring
- Killer Feature: Live connection map (visualize users connecting globally)
### Day 53–54: Alerting & Logging
- Set up structured logging
- Alerting for critical issues
- Killer Feature: Anomaly detection (auto-alert on unusual traffic patterns)
### Day 55–56: Load Testing & Optimization
- Load test with Artillery/Locust
- Optimize database queries
- Killer Feature: Auto-scaling demonstration (show servers scaling under load)
### Day 57–58: Documentation
- API documentation with Swagger
- Architecture decision records (ADRs)
- Killer Feature: Interactive architecture diagram (click to see details)
### Day 59–60: Final Polish & Presentation
- Create demo video
- Prepare interview talking points
- Update resume with metrics
- Killer Feature: Live demo environment (interviewers can try it themselves)

# 🎯 Weekly Focus Areas
- Week 1: Make it work - Basic messaging
- Week 2: Make it right - Reliable & tested
- Week 3: Make it feature-rich - User experience
- Week 4: Make it seamless - Real-time features
- Week 5: Make it scalable - Multiple servers
- Week 6: Make it robust - Fault tolerance
- Week 7: Make it unique - Killer features
- Week 8: Make it production-ready - Monitoring & docs

# 📊 Success Metrics to Track
- Latency: Message delivery < 100ms (p99)
- Concurrency: Support 10,000+ simultaneous connections
- Reliability: 99.9% uptime
- Scalability: Add servers without downtime
- User Experience: All features work across devices

# 💡 Pro Tips for Each Phase
- Start Simple: Get basic chat working before adding complexity
- Test Continuously: Write tests as you build
- Document Decisions: Keep an architecture decision log
- Measure Everything: Implement metrics from day 1
- Build Visually: Create diagrams as you architect

# 🚨 Critical Milestones
- End of Week 2: Basic chat working & deployed
- End of Week 4: All real-time features complete
- End of Week 6: Multi-server system handling load
- End of Week 8: Complete system with monitoring